## Slide 1: Structure for Test!
Tomo Lennox
Bow Tie computer services
Want Faster Projects?
(TDP: Test Driven Projects)‏
Notes: Tomo@tomoLennox.com
763-383-0111
612-385-4326

## Slide 2: Traditional Development Trade-Off
Faster
Better
Cheaper
Notes: In my first job out of college, I was taught that Faster, Cheaper and Better are competing goals. To get more of one, you have to give up on some combination of the others.

## Slide 3: Traditional Development Trade-Off
Faster
Better
Cheaper
Notes: If you make it better, you get it slower and you have to pay a lot for it.

## Slide 4: Traditional Development Trade-Off
Faster
Better
Cheaper
Notes: If you want it as fast as possible, you get low quality at high expense.

## Slide 5: the Lean Development concept
If you structure your project to maximize quick delivery, your quality will go up and your cost will go down.
Faster
Cheaper
Better
Notes: Space is said to have 20 dimensions. We know that physics does not work without warped space. Maybe we need to reconsider our old two dimensional models. Maybe there is a path that can get us where we have to be. But…, we have to change the way we think about the shape of projects.

## Slide 6
Where Are The Problems?
Requirements
Design & Code
Test
Notes: Software developers, who are wildly creative people, have done a lot of work to invent tools and techniques to make programming efficient. But many of the disasters are not programming programming problems, they are requirement and testing problems.

## Slide 7: Experience Says:
There is never enough time for good testing.
Many bugs are not caught in testing.
Customers catch many bugs.
Expensive rework cycles are typical.
You never know how many bugs you are going to find.
Notes: Am I exaggerating here? I have seen a lot of projects, and they usually run over schedule. They usually have more bugs than predicted.

## Slide 8: My Premise
If you design your product to make it more testable, your delivery time will be shorter, thus reducing your costs.
Of course, improving testability makes the quality higher too.

## Slide 9: Acknowledgements
Mary Poppendieck
Lean Software Development
Kent Beck
Test Driven Development
Long may they live!
Notes: Bits of this are original work, but it is hard to do anything important without standing on the shoulders of giants. People like Mary Poppendieck and Kent Beck have contributed huge pieces of this that I have tried to stitch together into something new.
{the picture of Kent has been releases. The picture of Mary is from her web site.}

## Slide 10: Preamble: Universal Laws
Notes: Please excuse this brief diversion into one of my pet projects, looking for universal laws. The problem is that most laws that are useful in one context are useless in another context. E=Mc2 is great for doing particle physics, but it is useless in business negotiation, administering drugs or computer security. “Do on to others as you would have them do to you” is great for relationships, and maybe for business and economics, but useless in particle physics. I know of only two truly universal laws that seem to work everywhere.
{public domain pictures from Wikipedia or PowerPoint clip art}

## Slide 11: Universal Law #1
The Universe is infinitely complex
At least, reality >> human brain capacity
 Humans make simple models
The models are useful and necessary, but don’t ever let yourself believe they are real

## Slide 12: Universal Law #2
All Complex systems need feedback to remain stable.
In biological systems, half of the components are there to balance the other half.
In economic systems half the companies fail
In political systems half of the time is spent fighting the other party and not making laws.
There aren’t any big systems without significant feedback loops!
Notes: These will come up later in the presentation.

## Slide 13: 5 Proposals
5 Proposals for refactoring the testing process to improve overall productivity:
Move Specification to the test team
Use test cases as a primary specification
Short test cycles improve coding efficiency
Build in automation hooks to get smart testing
Staff Test as a development team
Notes: In the remainder of the lecture, I will try to support these five changes to the product development cycle. As they are dependant on each other, some of it may not make sense until you see all of them.

## Slide 14: Proposal 1: Change The Flow
Requirements
Design & Code
Test

## Slide 15: Tradition
The requirements are coordinated by programmers or designers.
Test people come in when the requirements are “frozen”.
When a test fails, it might be the result of a change in the requirements that test people have not heard of yet.
Notes: We have to get rid of the idea of Test being the caboose on the train.

## Slide 16
Simple Waterfall
Requirements
Design
Code
Test
Notes: This right out of Software 101.

## Slide 17
Parallel Waterfall
Requirements
Design
Code
Test
Test Design
Test Cases
Notes: Any serious waterfall model will allow for parallel efforts, especially for test development

## Slide 18
Test Driven Waterfall
Requirements
Design
Code
Test Design
Test
Notes: This is the same as the last on, except the Requirements effort is part of the test effort and leads to Test Design. The traditional engineering design follows Test Design.
Letting water flow down hill is too slow. We squirt it up hill under pressure.

## Slide 19
Simple Waterfall w/ Feedback
Requirements
Design
Code
Test
Notes: Software 101 says that you keep falling backwards whenever you find something you missed. You might have to go back to square one.

## Slide 20
Test Driven Feedback
Requirements
Design
Code
Test Design
Test
Notes: Thought no miracle happens, this structure compartmentalizes the efforts so that Development effort is more isolated from the requirements and test efforts. In effect, the customer is Test’s customer, and Test is Development’s customer. Though there is still interdependence, the conceptual flow is simpler.

## Slide 21: Traditional Resource Allocation
This project
Last project
Next Project
Test
Test
Test
Programming resource allocation
Test resource allocation
Notes: Notice that the schedule is optimized to keep the development team evenly staffed. The test team is all boom and bust. This is a killer!
With enough projects, you can smooth the test team efforts better, but there is a statistical risk of periodic disasters. It only works if you have enough perfectly synchronized projects to carefully be available for the second half of each of them.

## Slide 22: Moving specification to Test helps to level both teams
This project
Last project
Next Project
Spec &Test
Spec &Test
Spec &Test
Next Project
Spec &Test
Notes: Notice that both the development and the test teams are more evenly scheduled.
Note my assumption that the efficiency allows you to squeeze one more project in. Note also that the way I drew this, there is still some spikes in the staffing for the test team. But it is much closer to even.

## Slide 23: Proposal 1: Summary
Shuffling traditional tasks can even out the load on the test team and reduce the load on the programming team.
Moving specification efforts to Test shortens the path of information and feedback.
Front loading test efforts allow test cases to be ready when the code is.

## Slide 24: Proposal 2: Requirements
Requirements
Design & Code
Test

## Slide 25: Tradition
Specification errors are the most expensive to correct, so you have to devote a lot of time to make sure the specification is really right.
Users try to sneak things in after the specification is frozen, so you have to legally and financially bind them.
Design and coding can’t start until the spec is frozen.

## Slide 26: Analogy: Cannon Fire
You have an old cannon, a barrel of cannon balls and a barrel of gun powder. Hit the target with a cannon ball.
Notes: {the barrels and cannon are stolen art from the internet.
http://www.wine barrel.com/images/logoreal.jpg
http://atheiststation.org/mpc/docs/images/cannon.jpg
}

## Slide 27: Analogy: Cannon Fire

Notes: You just point the cannon in the direction of the target and calculate the angle of fire. Just measure the distance to the target, the height of the target above the cannon, You will also have to compensate for the wind speed, but that is different a different elevations, so you will have to model the wind and then integrate it over the travel of the ball. What is the geometry of the ball? If it spins, there is a gyroscopic force that will have to be calculated. If the distance is great, coriolis effect will have to be calculated. You also have to know the muzzle velocity. For that you will have to measure the volume and shape of the canon barrel and the force caused but the amount of gun powder you are using. Slight deviations in the straightness of the barrel are critical. You should hurry with the calculation, because the wind is likely to change before you finish.
Remember the first Universal Law?
{random diagrams stolen from the Internet}

## Slide 28: Analogy: Cannon Fire
On the other hand, if you just shoot the cannon a few times, you are likely to get it by trial and error in a few tries. (Ready, Fire, Aim)‏
Notes: This is a lot easier. Why?

## Slide 29: Ready Fire Aim analysis
The complexity of the real system is high
The complexity of a useful model is high
The feedback is rapid.
The test process is simple.
The goal is measurable.
So, let’s get it done the fast way!
Notes: Of coarse, if you only had two cannon balls, or if there were a hospital down the hill from the target, you might do it the other way.
Remember the second Universal Law? The feedback made this simple, even if the system was complex.

## Slide 30: “Wrong” Questions
How long should you spend on the angle calculation before you freeze the equation?
Who can we get to approve the equation, so that it will not change after testing?
How can we predict the number of digits of precision we need to calculate the angle?
Notes: These classical issues don’t help. They are all based on doing it the hard way.

## Slide 31: Back To Real Life
The customer is not hoarding a secret copy of the specification that you have to guess at.
The customer finds “complete” specification as difficult as the cannon equation.
What they need is a fast and easy way to see if what they have come up with so far is right.
Test cases are easier to work with.
Notes: We are trying to make this process work like the second way to aim a cannon, not the first one.

## Slide 32: Test Cases As Measurement
Traditional testing makes measuring test case statistics only useful at the end of a project.
Specification
Design
Test Design
Test cases written
Test cases passed
Test Cases
Test execution

## Slide 33: Test Cases As Measurement
More even distribution of test cases over the project time line makes them a good metric.
Specification
Test Design
Test cases written
Test cases passed
Test Cases
Notes: If you go where I am leading, The test cases start being generated early in the project and keep being generated until near the end. Using these two metrics will give you much more predictive metrics that are available on most projects.

## Slide 34: Proposal 2: Summary
Test cases become a large part of the specification.
Testing needs affect the design as much as customer needs.
Test cases are ready before the code is ready.
Test cased become Kanban (The Japanese Pull system) for development activities.
Test cases make a good project completion metric.

## Slide 35: Proposal 3: Short Test Cycles
Requirements
Test
Design & Code

## Slide 36: Test Cycle Lengths
Overnight
Test Driven Projects
2 to 6 weeks
Agile sprints
6 months
Fast projects
1 to 2 years
Modern waterfall Projects
3 to 5 years
70s military projects
Notes: There is a trend in the length of test cycles. A common theme of innovation is shortening test cycle. So I propose we are ready to shorten them again.

## Slide 37: Long Cycle Test Feedback
Coding (bugging)‏
Test
Test Report
Debugging
Evaluate/
Prioritize
Notes: Some people like to call coding “bugging”. It is the process of adding bugs (and features) to a product. After you put enough bugs into a product, you have to identify them, and then go back and fix the important ones.

## Slide 38: Long Cycle Test Feedback
Coding (bugging)‏
Test
Test Report
Debugging
Evaluate/
Prioritize
Notes: These processes are big and expensive! They are also inefficient. We need to get rid of them.

## Slide 39: Human Memory Example 1
Who did you talk to on the phone?
Today?  I remember
This week?  Check the call log
5 weeks ago  Find the phone bills, then find last month (You might have to check on line. Do you remember the URL and password?) Then scan through for the week.
Notes: We go off into another one of my analogies.
The first one sounds easy, the last one sounds hard, but it is the exact same thing you are looking for. The only difference is when you look.

## Slide 40: Human Memory Example 2
You dropped your keys:
5 seconds ago  Look down
15 minutes ago  Back track
Three days ago  Make a list of the places you have been. Call public places that have lost-and-founds. Post signs in popular places. Think about changing your locks.
Notes: Here is another one. Again, looking sooner makes things much more efficient.

## Slide 41: Assertion:
If you tell a programmer that they broke something last month, they go looking for it. (It does not even matter if they were the one who broke it, they won’t remember.)‏
If you tell a programmer that they broke something yesterday, they know what they were working on and will go fix it.

## Slide 42: Short cycle test feedback
Coding (bugging)‏
Test
Test
Test
Test
Test
Test
Test
Notes: I left the daily test report out of the diagram. So, How did I get away from those analysis and debugging processes? Let me show you.

## Slide 43: Micro Cycle Test Feedback (Kent Beck’s† Test Driven Development)‏
Coding (bugging)‏
Test
Test Report
Debugging
Evaluate
Prioritize
(† Long may he live)‏
Notes: Let me contrast this with Kent Beck’s (long may he live) TDD approach. He proposes an even shorter cycle. You write a few lines, then test them. Write a few lines, them test them. I see this as a coding philosophy. It is a continuous unit test, not a system test. I think it is a great concept; it might improve quality, but I think you still need to have a system test, so it does not change what I am proposing. I think you still have to do a system test, so you still need most of the things I am proposing. The only difference is that he puts all the weight on the programmers to do everything. I break it up into two teams.

## Slide 44: Proposal 3: Summary
Very short test cycles improve the efficiency of programming by leveraging short term memory instead of systematic debugging.
Efficiency  faster and cheaper
Better debugging  better quality

## Slide 45: Proposal 4: Test Automation
Test Engine
Test case
Database
Test result
Database
Software
Under
Test
Test Case
Editor
Report
Generator

## Slide 46: Traditional Assumptions
Optimize the product for performance and ease of use.
You can’t start test tasks until design is stable.
Don’t add any overhead to the product.
Compile out any test hooks before releases.
The customer did not pay of test functions.
Retrofit testing on to a clean design in a black-box fashion that will not add complexity.
Notes: This is a formula for testing as an afterthought. It guarantees that testing will be difficult and incomplete

## Slide 47: Good Assumptions?
Will Rogers once said, ”It's not what we don't know that gets us into trouble, it's what we know that just ain't so!".
Notes: {Public domain photo}

## Slide 48: Assertions
If you focus on getting the testing right, the quality and schedule will improve.
With the state of computing these days, the performance issues are not as painful as the quality and schedule.
Ergonomic issues are not going to be significant.
Notes: You need to fix what is broken. Are you really saying that you will pay any price at any schedule to get a few percent extra performance out of your system?
What would your customer says if you told them you could deliver two months earlier, $50,000 cheaper, reduce the bugs by 30%, but it might make the system run 2% slower?

## Slide 49: Traditional Layers
One dimensional model with two ends, one for the user and one for the computer.
Presentation
UI logic
Application
Network layers
DB and services
Operating System
Notes: (This is a conglomeration of several similar layered models.)‏
Customers (and your UI designers) worry about the top interface. Programmers and systems people worry about the bottom layers. But there are just two ends, and the test team does not show up anywhere in this diagram.

## Slide 50: Maybe an object can have 3 ends?
Each group has its own view (interface)‏
Programmers
Testers
Users
Fair use of a low resolution image of a book cover
Gödel Escher Bach © Basic Books
Notes: {Fair use of a low resolution image of a book cover published by Basic books}

## Slide 51: Test Interface
Allow input from the test stream
Fork outputs to test interface
Important state information can be read
Feature IDs could be visible.
Note: This interface might be a generic program-to-program interface for something like a web front end or middleware.

## Slide 52: Alternative Layers
Presentation
UI logic
Application
Network layers
DB
Operating System
Test
Test
Test
Test sees this side
Programmers see this side
The users see the top

## Slide 53: Product State
Many test cases require that the system be in a specific state
 Design the test system to read the state
Each test case can start in some set of states.
Each test case will end in a state.
Make sure there are no dead ends.

## Slide 54: Auto Sequencing
States
Test Cases
Notes: Test sequence follows a directed graph. It could be totally random, optimized to try to hit every path evenly, or to maximize the permutations of paths through the graph.

## Slide 55: Simplified Automation Diagram
Test Engine
Test case
Database
Test result
Database
Software
Under
Test
Test Case
Editor
Report
Generator
Notes: There is a little bit of product code still in this diagram

## Slide 56: Proposal 4: Summary
The code is designed to be tested.
The test engine can execute test cases.
The test engine can randomly sequence appropriate test cases for continuous testing.

## Slide 57: Proposal 5: Staffing
Requirements
Design
Code
Test Design
Test
Notes: It looks like we are going to need a lot of skills not on our test team.

## Slide 58: Analogy: Medieval Farming
78 peasants
8 Foreman
1 blacksmith
3 cooks
Typical skills:
Step, Bend, Pull. Step, Bend, Pull. Pace yourself not to die from exhaustion or being whipped to death.
Notes: 87% of the workers are doing the core job of farming, planting, weeding, reaping…
There is minimal overhead.

## Slide 59: Analogy: Modern Farming
3 farmers
.1% of John Deer
.2% of International Harvester
.02 % of a Japanese Steel mill
10% of a banker
3,000 liters of gasoline
Typical skills: market forecasting, weather prediction, welding, engine repair, GPS navigation, pest analysis, financing, driving, …
Notes: Most of the effort is going into supporting tasks. Most of the people are sitting at desks or in factories. Hardly anyone is actually farming. The actual farmers spend most of there time on planning and the machines.

## Slide 60: Traditional Test Team Staff
1 manager
4 test developers
8 part time technicians
Notes: Like the traditional farming analogy, The bulk of the effort is “where the rubber meets the road”.

## Slide 61: Test Driven Project Staff
1 test architect
1 customer liaison
2 test automation engineers
4 test developers
Half of a tech writer
30% of the build and CM engineer
Notes: Like in the modern farming analogy, this is a well rounded group will lots of skills. Also like the modern farm, most of the work goes into the machines.

## Slide 62: Proposal 5: Summary
You staff the test effort like it is a development project.
If you don’t have programmers on the test team, you won’t get automation.
Without automation, testing is a long cycle process that happens at the end.

## Slide 63: Conclusion:
Having the Test team do the specifications evens out the load on the test team and reduces the load on the programming team.
Moving specification efforts to Test shortens the path of information and feedback.
Test cases become Kanban (The Japanese Pull system) for development activities, and allow for immediate testing after the first compile of product code.
Very short test cycles improve the efficiency of programming by leveraging short term memory instead of systematic debugging. (faster, cheaper and better)‏
A test interface is built right into the product, and might be useful for future integration
The test engine can randomly sequence appropriate test cases for continuous testing. (better and faster. The cost depends on how much you spend on Test programmers.)‏
Test cases make a good project completion metric.

## Slide 64: Questions?
Faster
Cheaper
Better
?
?
?
?
?
Tomo@TomoLennox.com
Notes: {I think these little guys are public domain clip art}